AI JOB HUNTING AGENT

Complete Build Plan

Christopher Zhang  ·  Summer 2026

| Playwright Scraper | RAG Pipeline | LLM Agent | SMS Alerts |
| --- | --- | --- | --- |

# What You're Building

An autonomous AI agent that runs 24/7, monitors company career pages in real-time, detects new job postings the second they drop, and automatically tailors your resume for each role — then texts you within 15 minutes. No manual searching, no missing deadlines, no spray-and-pray.

The Resume Bullet Built an autonomous AI agent monitoring 20+ career pages via Playwright snapshot diffing, with a RAG pipeline over embedded resume data (pgvector), LangChain orchestration for auto-tailored resume generation, and real-time SMS/email delivery via Twilio and Resend — running 24/7 on Railway.

# Full Tech Stack

Every single tool, why you're using it, and what you'll learn from it.

## Frontend

| Tool | What It Does | Why This One |
| --- | --- | --- |
| Next.js 14 | React framework for the dashboard UI | Industry standard, App Router, server components — shows up everywhere in interviews |
| TypeScript | Typed JavaScript across the whole project | You already know it, keeps bugs out, every real company uses it |
| Tailwind CSS | Utility-first styling | Fast to write, looks professional, no CSS files to manage |
| Shadcn/ui | Pre-built accessible components | Saves days of UI work, looks polished out of the box |

## Backend

| Tool | What It Does | Why This One |
| --- | --- | --- |
| Node.js + Express | API server and backend logic | You know it, it's fast to ship, pairs naturally with Next.js |
| PostgreSQL | Primary database — jobs, companies, your profile | Real production DB, pgvector extension lives here |
| pgvector | Vector storage for RAG embeddings inside Postgres | Industry standard for projects at your scale, no extra infra needed |
| Redis + BullMQ | Job queue for managing scrape tasks | Teaches distributed systems concepts, handles concurrent scrapes cleanly |
| node-cron | Runs scrapes every 15 minutes on a schedule | Simple, reliable, interview-worthy talking point about background workers |

## Scraping Layer

| Tool | What It Does | Why This One |
| --- | --- | --- |
| Playwright | Scrapes JavaScript-rendered career pages | Harder than Puppeteer, handles dynamic pages, impressive to talk about |
| Cheerio | Parses static HTML pages fast | Lightweight, no browser overhead for simple pages |
| Diffing algorithm | Compares job snapshots to detect new postings | You write this yourself — core logic interviewers will ask about |

## AI / RAG Layer

| Tool | What It Does | Why This One |
| --- | --- | --- |
| OpenAI API | LLM for resume tailoring, scoring, cover notes | Best quality, most recognized in interviews, you'll use GPT-4o |
| OpenAI Embeddings | Converts your resume/projects into vectors | text-embedding-3-small is cheap and fast |
| LangChain (JS) | Orchestrates the agent pipeline end-to-end | Industry standard for agent building, great resume keyword |
| Zod | Schema validation for LLM outputs | LLMs return messy JSON — Zod keeps it clean and typed |

## Notifications + Auth + Infra

| Tool | What It Does | Why This One |
| --- | --- | --- |
| Twilio | Texts you instantly when a job drops | Industry standard for SMS, free tier works fine for personal use |
| Resend | Emails your tailored resume as attachment | Modern email API, dead simple to integrate |
| Clerk | Authentication for the dashboard | You've used it before, handles OAuth, fast to ship |
| Railway | Deploys and keeps your server running 24/7 | Cheap, great DX, supports cron jobs and background workers natively |
| Supabase | Managed Postgres + easy DB dashboard | If you don't want to self-host Postgres, this is the cleanest option |

# MVP vs. V2 Features

| MVP — Ship by Week 4 | V2 — Nice to Have |
| --- | --- |
| - Scraper for 10–20 hardcoded company career pages - Snapshot diffing algorithm to detect new postings - RAG pipeline with your resume embedded in pgvector - Job-fit scorer (1–100 with reasoning) - Auto-tailored resume bullet points per role - SMS alert via Twilio with job title + score - Email with tailored resume attached via Resend - Basic Next.js dashboard to view detected jobs - Deployed on Railway running 24/7 | - Add any company by URL (not just hardcoded) - Auto-generate cover letters in your writing style - Track application status (applied, interviewing, offer) - Filter alerts by role type, location, seniority - Score threshold — only alert if fit score > 70 - Indeed / LinkedIn scraping (harder, rate-limited) - Fine-tune a small model on your writing style - Mobile-friendly dashboard |

# Repository Structure

Monorepo with two main packages: web (Next.js dashboard) and agent (the autonomous scraper/AI pipeline).

job-hunting-agent/ ├── packages/ │ ├── web/ # Next.js dashboard │ │ ├── app/ │ │ │ ├── page.tsx # Dashboard home — detected jobs │ │ │ ├── companies/ # Manage tracked companies │ │ │ ├── history/ # All jobs ever detected │ │ │ └── settings/ # Alert preferences, resume upload │ │ ├── components/ │ │ │ ├── JobCard.tsx # Single job listing card │ │ │ ├── ScoreBadge.tsx # Fit score display │ │ │ └── CompanyList.tsx # Tracked companies UI │ │ └── lib/ │ │ └── api.ts # Calls to the agent API │ │ │ └── agent/ # The autonomous agent │ ├── scraper/ │ │ ├── index.ts # Main scraper orchestrator │ │ ├── playwright.ts # JS-rendered page scraping │ │ ├── cheerio.ts # Static HTML scraping │ │ └── diff.ts # Snapshot diffing algorithm │ ├── rag/ │ │ ├── embed.ts # Embeds resume into pgvector │ │ ├── retrieve.ts # Retrieves relevant profile chunks │ │ └── index.ts # RAG pipeline entry point │ ├── ai/ │ │ ├── scorer.ts # Scores job fit 1–100 │ │ ├── tailor.ts # Rewrites resume bullets per job │ │ ├── cover.ts # Generates cover note │ │ └── chain.ts # LangChain orchestration │ ├── notifications/ │ │ ├── sms.ts # Twilio SMS alerts │ │ └── email.ts # Resend email with resume PDF │ ├── queue/ │ │ ├── worker.ts # BullMQ worker processes jobs │ │ └── producer.ts # Adds scrape tasks to queue │ ├── cron/ │ │ └── scheduler.ts # node-cron — runs every 15 min │ └── db/ │ ├── schema.ts # Postgres table definitions │ └── queries.ts # All DB queries │ ├── prisma/ │ └── schema.prisma # DB schema (optional ORM layer) │ ├── .env.example # All required env vars ├── docker-compose.yml # Postgres + Redis locally ├── README.md # Architecture explanation for interviews └── package.json # Monorepo config (npm workspaces)

# Database Schema

Four tables. Simple, clean, everything you need.

-- Companies you're tracking companies (id, name, careers_url, scrape_type, active, created_at) -- Every job posting ever detected jobs (id, company_id, title, url, description, detected_at, is_new) -- Snapshots for diffing — compare against previous scrape snapshots (id, company_id, raw_html, job_hashes[], scraped_at) -- Your resume chunks embedded as vectors resume_chunks (id, content, embedding vector(1536), chunk_type, created_at) -- chunk_type: 'experience' ¦ 'project' ¦ 'skill' ¦ 'summary'

# 28-Day Build Plan

## Week 1 — Scraper + Job Detection

Goal By end of week 1: scraper is running, detecting new jobs from 10+ companies, storing them in Postgres.

| Day | Task |
| --- | --- |
| Day 1 | Set up monorepo with npm workspaces. Init Next.js (web) and Node.js (agent). Set up Postgres + Redis locally via docker-compose. Get everything talking to each other with a test query. |
| Day 2 | Write your first Playwright scraper targeting Stripe's careers page. Get it to return a list of job titles and URLs. Don't worry about diffing yet — just get raw data back. |
| Day 3 | Build the snapshot diffing algorithm in diff.ts. Store the current scrape as a hash set, compare against the previous one, return only new jobs. This is the core logic — take your time. |
| Day 4 | Add BullMQ queue. Move scrape tasks into the queue so they run as background jobs. Add the BullMQ worker that processes each scrape task. Test with two companies at once. |
| Day 5 | Add node-cron to run scrapes automatically every 15 minutes. Make sure the cron job adds tasks to the BullMQ queue, not running scrapes directly. |
| Day 6 | Add 10 more company career pages. Mix of Playwright (dynamic pages) and Cheerio (static pages). Debug edge cases — lazy loading, pagination, auth walls. |
| Day 7 | Write tests for the diffing algorithm. Make sure it correctly identifies new jobs, handles empty results, and doesn't duplicate alerts. Fix any bugs from days 2–6. |

## Week 2 — RAG System

Goal By end of week 2: your resume is fully embedded, RAG retrieval is working accurately, and job scoring is live.

| Day | Task |
| --- | --- |
| Day 8 | Chunk your resume into sections: work experience (one chunk per role), projects (one per project), skills, summary. Embed each chunk using OpenAI text-embedding-3-small. Store vectors in pgvector. |
| Day 9 | Build the retrieval function in retrieve.ts. Given a job description, embed it and run a cosine similarity search against your resume chunks. Return the top 5 most relevant chunks. |
| Day 10 | Test retrieval quality manually. Feed in 5 different job descriptions (SWE, AI engineer, full-stack, backend, ML). Check if it's pulling the right resume chunks for each. Tune if off. |
| Day 11 | Build the job scorer in scorer.ts. RAG retrieves your top profile chunks, passes them + the job description to GPT-4o, returns a score 1–100 with a 2-sentence reasoning explanation. |
| Day 12 | Tune the scoring prompt. Run it against 10 real job descriptions from companies you'd actually apply to. Make sure scores feel accurate and the reasoning is useful, not generic. |
| Day 13 | Add Zod schema validation to all LLM outputs. LLMs sometimes return malformed JSON — Zod catches this before it breaks your pipeline. Add retry logic for failed LLM calls. |
| Day 14 | Integration test: scraper detects a new job → RAG retrieves relevant profile chunks → scorer returns a fit score. End-to-end, no human in the loop. |

## Week 3 — Agent Orchestration + Notifications

Goal By end of week 3: the full agent pipeline is live. A job drops, you get a text with the tailored resume within 15 minutes.

| Day | Task |
| --- | --- |
| Day 15 | Build the LangChain orchestration chain in chain.ts. Wire together: scrape → detect new → retrieve profile → score → tailor → notify. This is the main agent loop. |
| Day 16 | Build the resume tailor in tailor.ts. Takes a job description + your original resume bullets, rewrites them to match the role while keeping your actual experience accurate. Prompt engineer this carefully. |
| Day 17 | Build the cover note generator in cover.ts. Short (3–4 sentences), written in your voice, specific to the role. Feed it examples of your writing style to keep it authentic. |
| Day 18 | Integrate Twilio. When a new job is detected with score > 60, text yourself: job title, company, score, fit reason, and a link to the posting. Test with a live scrape. |
| Day 19 | Integrate Resend. Email yourself the tailored resume as a PDF attachment + the cover note in the email body. Use a PDF generation library (pdf-lib or Puppeteer) to render the resume. |
| Day 20 | Stress test the full pipeline. Simulate 5 jobs dropping simultaneously. Make sure the queue handles it, no duplicate alerts, no race conditions. Fix anything that breaks. |
| Day 21 | Add error handling everywhere. What happens if Playwright times out? If the LLM returns an error? If Twilio fails? Log errors properly and add fallback behavior. |

## Week 4 — Dashboard + Deploy + Polish

Goal By end of week 4: it's live on Railway, running 24/7, with a clean dashboard you can actually use and show in interviews.

| Day | Task |
| --- | --- |
| Day 22 | Build the main dashboard page. Table of all detected jobs: company, title, fit score, detected time, link. Sort by score descending. Use Shadcn Table component. |
| Day 23 | Build the companies page. List all tracked companies, toggle active/inactive, add new company by name + URL. Simple form that hits your Express API. |
| Day 24 | Build the history page. Every job ever detected, filterable by company, score range, date range. Add a status column: Not Applied / Applied / Interviewing / Offer. |
| Day 25 | Build the settings page. Upload a new resume (re-embeds automatically), set score threshold for alerts, toggle SMS vs email. Store preferences in Postgres. |
| Day 26 | Deploy to Railway. Set up environment variables, connect your Postgres and Redis instances, deploy both the web and agent packages. Confirm cron runs in production. |
| Day 27 | End-to-end production test. Confirm a real job detection triggers a real SMS to your phone with a real tailored resume. Fix any prod-only bugs. |
| Day 28 | Write the README. System architecture diagram, how each component works, tech choices and why. This is what interviewers read — make it good. Add a demo GIF. |

# Environment Variables

Every secret you'll need. Never commit these to GitHub.

# Database DATABASE_URL=postgresql://user:password@localhost:5432/job_agent REDIS_URL=redis://localhost:6379 # AI OPENAI_API_KEY=sk-... # Notifications TWILIO_ACCOUNT_SID=AC... TWILIO_AUTH_TOKEN=... TWILIO_PHONE_NUMBER=+1... YOUR_PHONE_NUMBER=+1... RESEND_API_KEY=re_... YOUR_EMAIL=christopher_zhang@brown.edu # Auth CLERK_SECRET_KEY=sk_... NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_...

# Interview Talking Points

What interviewers will ask and exactly how to answer.

"Walk me through the architecture"

"The system has three main layers. A Playwright scraper runs every 15 minutes via node-cron, queued through BullMQ so concurrent scrapes don't collide. A diffing algorithm compares job snapshots using hash sets to detect new postings in O(n) time. When something new drops, a LangChain agent retrieves relevant chunks from my embedded resume using pgvector cosine similarity, scores the role fit via GPT-4o, tailors my resume bullets to match the job description, then fires a Twilio SMS and Resend email — all without human input."

"Why pgvector over Pinecone?"

"For my scale — a few hundred resume chunks — pgvector inside my existing Postgres instance was the right call. It keeps the stack simple, costs nothing extra, and is production-grade up to 50M vectors. I would only reach for a dedicated vector DB like Pinecone if I needed to scale to millions of vectors or needed sub-10ms latency at scale."

"What happens if two jobs drop at the same time?"

"BullMQ handles this — each scrape result is added to a Redis-backed queue as a separate job. Workers process them concurrently up to a configured concurrency limit, so five jobs dropping simultaneously fires five independent agent pipelines without any race conditions or duplicate alerts."

"How do you handle rate limiting on the scraper?"

"Each Playwright scrape has a random delay between 2–5 seconds to avoid detection, and I respect robots.txt. For companies with aggressive rate limiting I fall back to scraping their public job feeds or RSS if available. In production I've tuned per-domain concurrency limits in BullMQ so no single company gets hammered."

# Final Resume Entry

AI Job Hunting Agent — Next.js · TypeScript · PostgreSQL · pgvector · Playwright · LangChain · OpenAI · Redis · Twilio • Built an autonomous agent monitoring 20+ company career pages in real-time, detecting new postings via Playwright scraping and snapshot diffing • Engineered a RAG pipeline with pgvector embeddings over personal resume data, scoring job-profile fit and auto-tailoring resume bullets per role • Designed a LangChain orchestration layer chaining scrape → retrieve → score → tailor → notify end-to-end without human input • Delivered real-time SMS and email alerts via Twilio and Resend within 15 minutes of a new posting dropping, deployed 24/7 on Railway

Good luck, Chris. Now go build it.